# VWO – Digital Experience Optimization Platform

# QA Test Plan & Test Case Suite

Document Owner: QA Team Lead
Product Under Test: VWO (Visual Website Optimizer) – Enterprise DXO/CRO Platform (https://app.vwo.com/)
Audience: Manual + Automation QA Testers (for direct import into TestRail / Zephyr / JIRA / Excel)

# PART A — TEST PLAN

## 1. Objective

The objective of this Test Plan is to validate that the VWO Digital Experience Optimization (DXO) platform meets all functional requirements (FR1–FR9) and non-functional requirements (Performance, Security, Scalability, Data Privacy, Reliability) defined in the Product Requirements Document (PRD), across its five core modules: Testing (A/B/Split/Multivariate), Behavioral Insights (Heatmaps/Session Recordings), Personalization, Program & Workflow Management, and Integrations. Testing will confirm functional correctness, data integrity, statistical accuracy of the SmartStats engine, security controls, integration sync accuracy, cross-browser/device compatibility, and adherence to the 2-second response time SLA, prior to production release/sign-off.

## 2. Scope

The following testing types are in scope for this release cycle:

1. Functional Testing — validate all user flows (test creation, targeting, editor, launch, reporting) behave per FR1–FR9.

2. Data Validation Testing — validate field-level input rules (experiment names, traffic %, goal values, segment rules, date ranges).

3. Error Handling Testing — validate system behavior for invalid/missing/malformed inputs and failure states.

4. Performance Testing — validate the 2-second response time SLA for editing workflows.

5. Security Testing — validate 2FA, RBAC, activity logs, session handling, and injection resistance.

6. Integration Testing — validate data sync accuracy with Shopify, Salesforce, Segment, Snowflake, WordPress, Drupal, GA/Mixpanel.

7. Compatibility Testing — validate cross-browser, cross-device, and cross-OS rendering and script injection (VWO snippet).

8. Regression Testing — validate that new builds do not break previously working experiment/insight/personalization flows.

9. Edge Case Testing — validate boundary and unusual input conditions across all numeric/text/date fields.

10. Usability Testing — validate ease of use of the Visual Editor, Kanban backlog, and dashboards (exploratory, manual).

11. Load Testing — validate platform behavior under high concurrent visitor volumes on live experiments.

12. CI/CD / Build Verification Testing — validate smoke test suite passes on every build promoted to staging/production.

13. Documentation Review — validate in-app help text, tooltips, and onboarding guides match actual product behavior.

## 3. Inclusions

VWO Testing (A/B, Split URL, Multivariate): hypothesis/experiment creation, variation configuration (Visual Editor + Code Editor), audience targeting, goal/KPI configuration, traffic allocation, experiment scheduling, launch/pause/stop, SmartStats result computation and winner declaration, cross-device/cross-browser QA preview.

VWO Insights (Behavioral Insights): heatmap generation (click/scroll/focus) with date-range filters, session recording capture and playback, on-page survey/feedback configuration, funnel analytics and drop-off detection.

VWO Personalize: segment definition (geography/behavior/demographic rules), real-time content delivery to matched segments, segment overlap/priority handling, personalization performance reporting.

Program & Workflow Management: central planning dashboard, Kanban-style experiment backlog (create/move/archive cards), team collaboration (comments, assignments, notifications).

Integrations: connector setup/authentication, bi-directional data sync (Shopify, Salesforce, Segment, Snowflake, WordPress, Drupal), GA/Mixpanel event mapping, sync failure/retry handling.

## 4. Test Environments

| OS | Browser | Device Type | Notes |
| --- | --- | --- | --- |
| Windows 11 | Chrome (latest) | Desktop | Primary regression environment |
| Windows 11 | Microsoft Edge (latest) | Desktop | Secondary |
| Windows 10 | Firefox (latest) | Desktop | Compatibility |
| macOS Sonoma | Safari (latest) | Desktop | Compatibility |
| macOS Sonoma | Chrome (latest) | Desktop | Compatibility |
| Ubuntu 22.04 LTS | Chrome (latest) | Desktop | Compatibility (engineering QA) |
| iOS 17+ | Safari Mobile | iPhone (mid-tier + latest) | Client-side snippet + responsive editor preview |
| Android 13+ | Chrome Mobile | Android phone (mid-tier + latest) | Client-side snippet + responsive editor preview |
| iPadOS | Safari | Tablet | Visual Editor tablet layout |
| N/A | Chrome | Target/host website under test (script injection) | Validates VWO JS snippet load, FOUC prevention, and DOM manipulation on client site |

Assumption: the "target/host website" row refers to the third-party site on which the VWO tracking snippet is embedded, distinct from the app.vwo.com dashboard itself.

## 5. Defect Reporting Procedure

Tool: JIRA (assumed defect tracking tool for this engagement).

Process:

1. Tester reproduces the issue and confirms it is not a known/duplicate defect (search JIRA backlog).

2. Tester logs a defect with: Summary, Environment, Steps to Reproduce, Expected Result, Actual Result, Screenshots/Video/HAR logs, Severity, Priority, linked Test Case ID.

3. QA Lead triages the defect within 1 business day, assigns Severity/Priority, and routes to the relevant engineering owner (Testing / Insights / Personalize / Integrations / Platform).

4. Developer fixes and moves defect to "Ready for QA."

5. Tester retests against the original Test Case ID and closes or reopens the defect.

6. All P0/Blocker defects are reviewed in a daily defect triage call until resolved.

Severity Levels: Blocker (system unusable / data loss) → Critical (core flow broken, no workaround) → Major (feature broken, workaround exists) → Minor (cosmetic/non-blocking) → Trivial (typo/wording).

Priority Levels: P0 (Must fix before release) → P1 (High, fix before release if feasible) → P2 (Medium, can ship with tracked follow-up).

## 6. Test Strategy

Design Techniques Applied: Equivalence Class Partitioning (valid/invalid experiment names, traffic %), Boundary Value Analysis (0%/100% traffic split, min/max character limits, date range boundaries), Decision Table Testing (audience targeting rule combinations, RBAC permission matrices), State Transition Testing (experiment lifecycle: Draft → Running → Paused → Stopped → Concluded), Use Case Testing (end-to-end flows per PRD Section 5.1/5.2), Error Guessing (malformed payloads, race conditions on concurrent variation edits), and Exploratory Testing (Visual Editor usability, Kanban backlog interactions).

Test Cycle Process: Smoke Testing (build sanity on critical paths: login, create experiment, view dashboard) → Functional Testing (full FR1–FR9 coverage per this suite) → Integration Testing (connector sync validation) → Regression Testing (full suite re-run on release candidate) → UAT support (stakeholder sign-off).

## 7. Test Schedule

| Task | Duration |
| --- | --- |
| Requirement Analysis & Test Plan Sign-off | TBD (Week 1) |
| Test Case Design & Review | TBD (Week 1–2) |
| Test Environment & Data Setup | TBD (Week 2) |
| Smoke Testing | TBD (Week 3, Day 1) |
| Functional Testing Cycle 1 | TBD (Week 3) |
| Integration & Compatibility Testing | TBD (Week 3–4) |
| Performance & Security Testing | TBD (Week 4) |
| Defect Fix & Retest Cycle | TBD (Week 4–5) |
| Regression Testing | TBD (Week 5) |
| UAT Support | TBD (Week 5–6) |
| Test Closure & Sign-off | TBD (Week 6) |

## 8. Test Deliverables

- Approved Test Plan (this document)

- Test Case Suite (Part B) with traceability to FR1–FR9

- Test Execution Reports (per cycle)

- Defect Reports (JIRA export)

- Requirements Traceability Matrix (RTM)

- Test Summary Report / Sign-off Report

- Automation scripts/regression pack for repeatable API/UI checks (tagged "Is Automated: Yes")

## 9. Entry & Exit Criteria

Requirement Analysis Phase

- Entry: PRD finalized and shared; FR/NFR priorities confirmed.

- Exit: Test Plan and Test Case Suite reviewed and signed off by stakeholders.

Test Execution Phase

- Entry: Build deployed to QA/staging; smoke test passes; test data and environments ready.

- Exit: All planned test cases executed; no open P0/Blocker defects; ≥95% P1 defects resolved or waived; test coverage report shared.

Test Closure Phase

- Entry: Exit criteria of Test Execution met.

- Exit: Test Summary Report published; RTM shows 100% FR/NFR coverage; sign-off obtained from QA Lead and Product stakeholders; lessons learned documented.

## 10. Tools

- Test Management: TestRail / Zephyr for JIRA

- Defect Tracking: JIRA

- Automation: Selenium / Playwright (UI), Postman/Newman or REST-assured (API)

- Performance: JMeter / k6

- Security: OWASP ZAP, Burp Suite (for injection/XSS/RBAC checks)

- Cross-browser/device: BrowserStack / Sauce Labs

- Analytics Cross-validation: Google Analytics, Mixpanel dashboards (for integration data-accuracy checks)

- CI/CD: Jenkins / GitHub Actions (smoke suite gating)

## 11. Risks & Mitigations

| Risk | Source | Mitigation |
| --- | --- | --- |
| Technical complexity of experiment/variation setup leads to defects in Visual/Code Editor | PRD | Dedicated test scenarios for both editor modes; SDK/template validation; pair testing with engineering |
| Data accuracy discrepancies between SmartStats and external analytics (GA/Mixpanel) | PRD | Cross-tool validation test cases; reconciliation test scripts comparing conversion counts |
| Low user adoption due to unclear workflows | PRD | Usability/exploratory testing on onboarding, tooltips, and Kanban backlog; documentation review test cases |
| Statistical engine (SmartStats) miscalculates significance under low sample sizes | Testing-specific | Boundary test cases with minimal/zero conversions; edge-case sample-size scenarios |
| Test environment data not representative of production traffic volume | Testing-specific | Load testing with synthetic high-volume visitor simulation before sign-off |
| Third-party integration APIs (Shopify, Salesforce, Snowflake) rate-limit or change contracts mid-cycle | Testing-specific | Mock/stub integration tests in addition to live sandbox tests; retry/failure-handling test cases |
| Cross-browser snippet injection causes flicker/FOUC or breaks host site layout | Testing-specific | Dedicated compatibility test cases across browser/device matrix (Section 4) |
| 2-second SLA breached under concurrent editing load | Testing-specific | Dedicated performance test cases measuring editor response time under load |

## 12. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Product Manager |  |  |  |
| Engineering Lead |  |  |  |
| Business Stakeholder |  |  |  |